Utility Monitor

Multi-Building Water & Energy Monitoring Platform — Prototype Recap

Prepared for review call · September 2026

# Overview

Following the request for a cost-effective, web- and app-based IoT platform to monitor and remotely activate water and energy infrastructure across multiple buildings, we have built a working prototype covering the full software side of this platform end to end. It is live now and ready to walk through on this call.

The remaining piece — physical meters/sensors and the gateway hardware connecting them to this platform — depends on details only the client can confirm (see "Open questions" below), and is the natural next scoping step.

# Live demo

| URL | https://punk-handle-unsubscribe-usr.trycloudflare.com |
| --- | --- |
| Login | Credentials provided separately for the demo accounts |
| Note | This is a temporary demo link for this call — not the permanent hosting location. |

Two example portfolios are set up to show the platform serving more than one client from the same system:

- Sunrise Gated Community — 5 buildings, energy + water flow + tank level per building.

- Oceanview Towers — 3 towers, including a 12th-floor tank example, matching the brief’s scenario.

# Architecture

Data flows through four stages, from the physical meter through to the screen:

| Stage | What it does | Status |
| --- | --- | --- |
| 1. Meter / Sensor | Physical energy meter or water tank-level sensor at each building | Simulated for the demo; real hardware TBD with client |
| 2. Gateway | Reads meters/sensors, forwards readings to the platform | A defined API endpoint is ready to receive real readings today |
| 3. Storage | Time-stamped readings per building, retained for history/trends | Working — lightweight database, portable to a larger one at scale |
| 4. Dashboard | Live values, trends, alerts, remote control, multi-portfolio | Working — see live demo below |

# Features delivered vs. request

| Requested | Status | Notes |
| --- | --- | --- |
| Multi-building tank-level monitoring | Done | Per-building gauge, % full + litres, configurable low threshold |
| Consumption dashboards (energy + water) | Done | Per-building cards + 24h trend sparklines, community-wide totals |
| Leak detection / early warning | Done | Flags an abnormal rate-of-drop in tank level, separate from "running low" |
| Instant alerts to designated personnel | Done | Automatic email per portfolio when an alert starts; SMS/push are a small extension of the same engine |
| Activate IoT device from a distance | Done (simulated) | Remote pump on/off from the dashboard; wiring to real hardware needs the BMS/gateway integration below |
| Web portal, multi-user, multi-location | Done | Login-gated, multiple buildings and multiple customer portfolios, each user locked to their own data |
| Dedicated mobile application | Done, as an installable web app | Installs to a phone home screen like a native app, at a fraction of native app cost — see "Open questions" |
| Industrial-grade hardware | Not started | Depends entirely on what the client tells us about their meters/sensors — see "Open questions" |

# Open questions for this call

These directly determine the hardware selection and the pricing/scope of the next phase:

- What meter/sensor brand and model is installed (or planned) at each building, and what connectivity does it support — Wi-Fi/vendor API, Modbus/BACnet, or LoRaWAN? This decides the gateway hardware.

- Are all buildings on one local network, or physically separate sites? Affects how many gateways are needed and where.

- What usage/level thresholds should count as "high usage" or "low tank level" per building?

- Who needs access — the client only, or building managers and residents too? This shapes the access-role design.

- Is a native App Store/Play Store app a hard requirement, or does an installable web app (already built) satisfy the "mobile application" need?

- Rough budget and timeline expectations, to size the hardware + integration proposal appropriately.

# Suggested next steps

- 1. Confirm meter/sensor make, model, and connectivity per building (drives the gateway hardware choice).

- 2. Agree on real usage/low-level thresholds per building.

- 3. Scope and quote the physical gateway hardware once connectivity is known.

- 4. Connect real readings to the existing platform (the ingestion endpoint is already built and tested).

- 5. Move the platform from this demo environment to durable hosting.

Community & Multi-Building Utility Monitor — Prototype Recap